Group 3

IT 372-B01

07/03/2026

Professor Azamy

Saukhya Shrestha, Richard Tindell, LK Kalidindi

Topic: Simple cybersecurity habits non-technical students make to help them stay safe.

Pitch: 	Making cybersecurity awareness simple to ensure non-technical users can stay 	safe online through practical digital habits which can be utilized every day.

AI Project9: Progress Artifacts

1.   A 1-2 paragraph description of what your automation will be about.

Our topic is actions non-technical people can take to protect themself online. One of the main things that will help people is understanding which areas to address. We will have a website that presents the user with areas that they need to improve to make themself safer.  We will start off by giving the user a quiz so they can determine their base knowledge and then give them the answers to help them cover their gaps.

2. What tool/tools you will use to vibe code and the host app

We will use Replit as the tool for deployment and coding, The website will use JavaScript for the app. Replit will provide an easy environment for creating interactive activities like quizzes, restart buttons so the users can redo the quiz, and habit cards that expand to provide information about each security topic.  When a person finishes the quiz, it will give a five-day action plan. The plan will give them a check list of items that will improve their security online.

3.  Project Status: Green (No Blockers)

4. Team Task Table

| Team Member | Assigned Taks | Due Date | Rough % Completed | Notes |
| --- | --- | --- | --- | --- |
| All | Create Web Site | 7/11/2026 | 30% | All members will use AI and create a website |
| LK Kalidindi | Review feedback, fix reported website issues | 7/11/2026 | 75% |  |
| Richard Tindell | Testing Final Website | 7/11/2026 | 0% |  |
| Saukhya Shrestha | Cross device and compatibility testing; rubric compliance check | 7/11/2026 | 20% |  |